# Section 1: Student Details

Full name: SHUXRAT TO’XTAMISHOV

Student number: 2427309

Award / course:  BSc Computer Science

Email address:	s.toxtamishov@wlv.ac.uk

Supervisor:		Alix Bergeret

Date of submission:	23.10.2025

# Table of Contents

Section 1: Student Details	1

Table of Contents	2

Section 2: Statement of Project Details	3

2.1 Project Title	3

2.2 Academic Question	3

2.3 Aims	3

2.4 Objectives	3

2.5 Artefact (proposed) to be developed	3

Section 3: Project Proposal	4

3.1 Introduction	4

3.2 Initial Research into Sources of Information	4

3.3 Artefact (proposed)	5

3.4 Plan/Schedule	7

3.5 References	8

Section 4: Additional Sources of Information	10

4.1 Ethical Considerations Form	10

4.2 Resources	10

4.2.1 Bibliography	10

4.3 Client	10

# Section 2: Statement of Project Details

## 2.1 Project Title

Automated OWASP Top 3 Vulnerability Scanner for Web Applications

## 2.2 Academic Question

How effective is an automated scanner at detecting OWASP Top 3 vulnerabilities compared to manual testing methods?

## 2.3 Aims

- Develop an automated web vulnerability scanner focusing on the OWASP Top 3.

- Evaluate and compare automated detection versus manual penetration testing.

- Provide actionable recommendations to improve web application security.

## 2.4 Objectives

- Research OWASP Top 3 vulnerabilities and detection approaches.

- Design and implement a web-based scanning platform.

- Integrate existing tools (e.g., ZAP, SQLMap) and custom detection methods.

- Test system on intentionally vulnerable apps in safe environments.

- Analyze results: accuracy, false positives, limitations.

## 2.5 Artefact (proposed) to be developed

A web-based tool (frontend and backend) that performs security scans for OWASP Top 3 vulnerabilities, generates comprehensive reports, and visualizes results in a user dashboard. The scanner will be tested on applications such as DVWA and Juice Shop; code will use Python (Flask/FastAPI) and React.

# Section 3: Project Proposal

## 3.1 Introduction

According to Verizon’s 2024 Data Breach Report, web applications are responsible for 43% of all data breaches. While the OWASP Top 10 defines the most critical security risks, many small to medium enterprises (SMEs) lack the budget and expertise for continuous security assessments.
 Through my HackTheBox ethical hacking training (26% completion in web exploitation), I gained hands-on experience with SQL Injection, XSS, and other OWASP Top 10 vulnerabilities. This revealed a clear gap between security awareness and the ability to perform practical testing, especially for organizations without dedicated security teams.

This project addresses that gap by developing an automated scanner focused on three of the most automatable OWASP Top 10 (2021) vulnerabilities:

- A03 – Injection (SQL, XSS)

- A05 – Security Misconfiguration

- A06 – Vulnerable and Outdated Components

Vulnerabilities that require understanding of complex business logic (such as A04: Insecure Design) are excluded, as they are difficult to automate effectively.

## 3.2 Initial Research into Sources of Information

This stage establishes a foundation for the project’s technical and methodological design through literature, official documentation, and practical ethical hacking practice.

Academic and industry sources:
 The OWASP Top 10 (2021) is the principal framework for vulnerability selection. Literature and industry analyses indicate that automated scanners can detect roughly 70–85% of common technical vulnerabilities such as SQLi and XSS, while they perform substantially worse on context-dependent and business-logic issues. These findings justify prioritising automatable, technical vulnerabilities for the scanner.

Technical documentation and tools:

- OWASP ZAP (Zed Attack Proxy) — open-source scanner with API and scripting support; suitable for integration and automation.

- SQLMap — mature CLI tool for automated SQL injection detection and exploitation with broad DBMS support.

- Burp Suite (Community) — methodology reference (Community edition lacks full automation but informs detection design).

Test environments:

- DVWA (Damn Vulnerable Web Application) — controlled environment with configurable security levels.

- OWASP Juice Shop — realistic, production-like application with many embedded vulnerabilities.

- HackTheBox labs — practical exercises that informed manual testing techniques and realistic exploitation scenarios.

This initial research balances theory and practice; documentation from official tool projects and peer-reviewed references will be prioritised in subsequent stages.

## 3.3 Artefact (proposed)

Analysis Phase involves studying OWASP vulnerability definitions, analyzing existing scanning tools (ZAP, Burp Suite, Acunetix), and identifying automatable detection patterns. Requirements gathering focuses on functional needs (what vulnerabilities to detect, reporting format) and non-functional requirements (performance, accuracy, usability).

Design Phase encompasses system architecture planning and defining how components interact. The architecture follows a three-tier model: presentation layer (React frontend), application layer (Flask/FastAPI backend with the scanning engine), and data layer (PostgreSQL for scan results). API design prioritizes RESTful principles to ensure maintainability and support potential future integrations.

The Implementation Phase adopts an MVP (Minimum Viable Product) approach. The first sprint implements SQL injection detection as a proof-of-concept, establishing the scanning workflow and reporting pipeline. Subsequent sprints add XSS detection, security misconfiguration checks, and outdated component identification. Each module undergoes unit testing prior to integration.

Testing Phase evaluates both technical functionality and effectiveness against the project’s research objectives. Technical testing verifies that the scanner correctly identifies known vulnerabilities in DVWA and Juice Shop. Effectiveness testing compares automated results with manual penetration testing outcomes, measuring true positives, false positives, and false negatives.

# Tool Selection and Justification

Python (Flask/FastAPI) was selected for backend development due to Python’s extensive ecosystem of security-focused libraries (requests, beautifulsoup4, scapy) and Flask’s lightweight, flexible architecture. FastAPI offers superior performance and automatic API documentation; the final choice between Flask and FastAPI will depend on early prototyping results. Both frameworks support asynchronous operations required for concurrent vulnerability scanning.

React is chosen for the frontend because its component-based architecture enables modular UI development. The scan results dashboard requires real-time updates during scanning, which React handles efficiently through state management. Tailwind CSS is selected to enable rapid styling without the overhead of extensive custom CSS.

OWASP ZAP integration provides battle-tested vulnerability detection via its Python API (zaproxy). ZAP supports passive and active scanning, spider functionality, and detailed reporting. Alternative tools such as Burp Suite Pro were excluded due to licensing costs (≈ £400+ annually), which are inappropriate for an academic project.

SQLMap specializes in SQL injection detection and exploitation, supporting MySQL, PostgreSQL, SQL Server, and other database systems. Its command-line interface integrates smoothly into Python scripts, and its wide range of detection techniques covers error-based, boolean-based blind, time-based blind, and UNION query injections.

PostgreSQL is chosen to store scan results, user configurations, and historical data for trend analysis. Its JSON capabilities permit flexible storage of heterogeneous vulnerability data structures without forcing rigid schema constraints.

# Planned Testing Strategy

Testing will be conducted on three deliberately vulnerable applications hosted in isolated Docker containers to eliminate any risk to production systems.

DVWA (Damn Vulnerable Web Application) offers three security levels—low, medium, and high—allowing evaluation of scanner effectiveness across varying defensive measures. Low security provides no protections, medium implements basic input validation, and high employs more advanced defenses. Testing across all levels reveals scanner limitations and strengths.

OWASP Juice Shop contains over 100 challenges that represent modern web vulnerabilities in a realistic e-commerce context. Unlike DVWA’s didactic format, Juice Shop mimics production applications, testing whether the scanner can identify vulnerabilities in authentic-looking code.

Custom Test Application (if time permits) will include specific edge cases and vulnerability variations discovered during research, ensuring more comprehensive detection coverage.

# Testing Metrics and Comparison

Scanner effectiveness will be quantified using established security testing metrics:

- True Positive Rate: Percentage of actual vulnerabilities correctly identified.

- False Positive Rate: Percentage of reported vulnerabilities that do not exist.

- False Negative Rate: Percentage of actual vulnerabilities that were missed.

- Detection Time: Average time required to complete a full scan.

- Resource Usage: CPU and memory consumption observed during scanning.

Manual penetration testing—using techniques and methods practiced on HackTheBox—will establish baseline results for comparison. The same applications scanned automatically will undergo manual testing; results will be documented and compared to directly address the academic question of automated vs. manual testing effectiveness.

# Ethical and Legal Considerations

All testing will be performed exclusively on intentionally vulnerable applications designed for security training. The scanner will present prominent warnings regarding the legal implications of unauthorized scanning. Terms of service will require users to confirm authorization before initiating scans, and usage logs will record all scanning activity for accountability.

3.4 Plan/Schedule
Phase 1: Research and Analysis (October–November, 8 weeks)

- Weeks 1–2: Conduct a comprehensive literature review on the OWASP Top 10.

- Weeks 3–4: Analyze existing web vulnerability scanning tools.

- Weeks 5–6: Define functional and non-functional requirements.

- Weeks 7–8: Develop system design documentation.

- Deliverable: Project Proposal Report.

Phase 2: Design (December, 4 weeks)

- Weeks 9–10: Design overall system architecture.

- Week 11: Create database schema.

- Week 12: Develop API structure and UI mockups.

- Deliverable: Design and Test Plan.

Phase 3: Implementation (January–February, 8 weeks)

- Weeks 13–14: Set up backend framework and core infrastructure.

- Weeks 15–16: Implement first vulnerability module (SQL Injection).

- Weeks 17–18: Develop additional modules (XSS, Security Misconfigurations).

- Weeks 19–20: Build frontend dashboard and integrate modules.

- Deliverable: Functional Prototype.

Phase 4: Testing and Evaluation (March, 4 weeks)

- Week 21: Conduct testing using DVWA (Damn Vulnerable Web Application).

- Week 22: Perform testing on OWASP Juice Shop.

- Week 23: Compare results with manual penetration testing outcomes.

- Week 24: Analyze test results and evaluate effectiveness.

- Deliverable: Test Results and Analysis Report.

Phase 5: Documentation (April–May, 6 weeks)

- Weeks 25–26: Finalize literature review.

- Weeks 27–28: Write the final project report.

- Week 29: Complete the Professionalism section.

- Week 30: Conduct critical evaluation and proofreading.

- Deliverable: Final Report and Artefact.

### Risk Management

Risk 1: Tool Integration Challenges

- Mitigation: Perform early testing of APIs and maintain fallback options for alternative tools.

Risk 2: Insufficient Testing Data

- Mitigation: Utilize multiple vulnerable web applications and generate synthetic test cases to ensure coverage.

Risk 3: Time Constraints

- Mitigation: Follow a prioritized feature list and adopt an MVP (Minimum Viable Product) development approach.

## 3.5 References

Below, see specific Harvard-style citations for HTB, university referencing, and a YouTube Harvard video tutorial.

OWASP Foundation (2021) OWASP Top Ten [Online]. Available at:

https://owasp.org/www-project-top-ten/

(Accessed: 23 October 2025).

Hack The Box (2025) Ethical Hacking Training Platform [Online]. Available at:

https://www.hackthebox.com/

(Accessed: 23 October 2025).

University of Wolverhampton (2025) Harvard Referencing (Cite Them Right) Tutorial - YouTube [Online]. Available at:

https://www.youtube.com/watch?v=j-qNc8RMu2A

(Accessed: 23 October 2025).

University of Wolverhampton (2025) Referencing [Online]. Available at:

https://www.wlv.ac.uk/lib/skills-for-learning/referencing/

(Accessed: 23 October 2025).

University of Wolverhampton (2018) LS134 Harvard Quick Guide [Online]. Available at:

https://www.wlv.ac.uk/lib/media/departments/lis/skills/study-guides/LS134-Harvard-Quick-Guide-2018.pdf

(Accessed: 23 October 2025).

University of Wolverhampton (n.d.) Guide to Writing a Literature Review [Online]. Available at:

https://www.wlv.ac.uk/lib/media/departments/lis/skills/study-guides/LS015-Guide-to-Writing-a-Literature-Review.pdf

(Accessed: 23 October 2025).

# Section 4: Additional Sources of Information

## 4.1 Ethical Considerations Form

To be submitted via the university portal. Only authorized, intentionally vulnerable applications will be scanned.

## 4.2 Resources

- OWASP ZAP, SQLMap, Juice Shop documentation

- DVWA (Damn Vulnerable Web Application)

- Burp Suite community edition documentation

- University study guides and writing workshops

## 4.2.1 Bibliography

- OWASP Foundation (2021) (see above)

- Hack The Box (2025) (see above)

- University of Wolverhampton resources (see above/citations above)

## 4.3 Client

Supervisor Alix Bergeret will act as the client